WriFe

PWP Studio — Platform Review & App Market Strategy

Confidential — 5 May 2026

| Live URL pwp-studio.wrife.co.uk | Supabase Project nxhkpqngnxshgotvuujb |
| --- | --- |

Contents

1.  Integration Status — PWP Studio on wrife.co.uk

2.  Phase & Feature Status Summary

3.  Daily Test Results Review

4.  Bug Register & Root Cause Analysis

5.  Pedagogical Alignment — Formula Chain Progression

6.  Google Play Store Direct Sign-Up Strategy

7.  Consolidated Action Plan

# 1. Integration Status — PWP Studio on wrife.co.uk

WriFe operates two live surfaces that are now connected but architecturally distinct:

| Surface | URL / Deployment | Current Role |
| --- | --- | --- |
| wrife.co.uk | Vercel / wrife-website repo | Marketing site, school/parent information, pricing |
| pwp-studio.wrife.co.uk | Vercel / wrifeapp repo (main branch) | Live learning app: all pupil, teacher, parent, admin roles |

## What the integration achieves

Pupils who are enrolled on the wrife.co.uk platform can navigate directly to pwp-studio.wrife.co.uk to access their practice sessions. The main site links outward to the Studio app, and account credentials are shared via the same Supabase project (nxhkpqngnxshgotvuujb), so a pupil or teacher who exists in wrife.co.uk is already recognised by the Studio without a separate registration.

## What is not yet integrated

- Single-sign-on redirect — there is no automatic SSO handoff between the two domains; users must log in separately at pwp-studio.wrife.co.uk even if already signed in at wrife.co.uk.

- Shared navigation — the two sites have separate headers and there is no persistent nav element linking them. Pupils arriving at the Studio for the first time may not know how to return to wrife.co.uk.

- School self-service sign-up (/school/apply) — documented in the roadmap but not yet built. Schools still require manual provisioning through the admin panel.

- Quota enforcement — teacher and pupil count limits against a school’s subscription tier exist in the data model but the enforcement Edge Function logic has not been written.

The Supabase Auth configuration must list both wrife.co.uk and pwp-studio.wrife.co.uk under Allowed Redirect URLs to avoid email-confirmation failures when users arrive from the marketing site.

# 2. Phase & Feature Status Summary

The table below summarises every major phase of development and its current status as of the most recent deployment (29 April 2026 — Session 18).

| Phase / Feature | Description | Status | Priority |
| --- | --- | --- | --- |
| Phase 1: DB Foundation | Schema, RLS, migrations, type generation | LIVE | — |
| Phase 2: Formula Mastery Engine | Concept cards, mastery tracking, scaffold stages | LIVE | — |
| Phase 3: Session Content AI | generate-session-content Edge Function, curated word banks, inspiration sentence | LIVE | — |
| Phase 4: Paragraph Builder Progression | Genre cascade, LSC scaffold, paragraph unlock logic | LIVE | Bug—see §3 |
| Phase 5: Writing Studio Auto-suggest | Readiness check, teacher notification, studio unlock flow | LIVE | — |
| Phase 6: Writing Studio UI | tiptap editor, word count, AI assessment, rubric display | PARTIAL | HIGH |
| Gamification | XP, badges, streaks, XP Shop, level timeline | PARTIAL | MEDIUM |
| Teacher Dashboard | Class progress, Pending Review, Analytics, Word Banks, Programme tab | LIVE | — |
| Admin Panel | Schools, Teachers, Users, Access tabs, tier management | LIVE | — |
| Parent View | Read-only child progress; children linked by teacher | LIVE | — |
| Onboarding (Teacher) | 3-step wizard: school, profile, ready | LIVE | — |
| Pupil Onboarding | Welcome modal, pupil_progress row auto-creation | BUG | CRITICAL |
| Offline / PWA | Service worker, IndexedDB queue, Workbox caching | PARTIAL | MEDIUM |
| PDF Export | Writing Studio certificate, Portfolio download | NOT STARTED | LOW |
| School Self-Service Sign-up | /school/apply public form | NOT STARTED | MEDIUM |
| E2E Test Suite (Playwright) | Automated browser tests for all journeys | NOT STARTED | MEDIUM |

# 3. Daily Test Results Review

Two test suites were run and reviewed: the automated unit test suite (Vitest) and the manual end-to-end browser test conducted on 27 April 2026.

## 3.1 Unit Test Suite — Current Results

| Test File | Result | Tests Passed | Notes |
| --- | --- | --- | --- |
| masteryEngine.test.ts | PASS | 22 / 22 | All score extraction, rolling averages, gate logic, scaffold stage computations pass. |
| progressionEngine.test.ts | FAIL | 22 / 23 | 1 test failing — see detail below. All other advancement, paragraph unlock, and Writing Studio unlock tests pass. |

### Failing test — detail

Test: checkParagraphMasteryUnlock — auto-unlocks at L4, no score gate

Expected: checkParagraphMasteryUnlock(4, false, 0) → true

Received: false

Root cause: The Phase A decision to remove score gates (replacing the old 5×80% mastery gate with a simple 3-session auto-advance model) was applied to shouldAdvance() but was not fully propagated to checkParagraphMasteryUnlock(). That function still enforces all three original criteria: level >= 4 (Criterion A), gatePassed = true (Criterion B), and levelsMasteredCount >= 2 (Criterion C).

Under the Phase A model, a pupil who auto-advances to L4 after 3 sessions will have gatePassed = false and levelsMasteredCount = 0 or 1, so Criterion B and C always fail. The Paragraph Builder will never unlock automatically, despite the design intent that it should.

This is not just a test discrepancy — it is a live product bug. Any pupil who reaches L4 through the auto-advance model currently cannot access the Paragraph Builder.

## 3.2 Manual E2E Browser Test — 27 April 2026

All eight core user journeys were tested against the live deployment at pwp-studio.vercel.app. The overall verdict was functional end-to-end with two blocking bugs and two development-environment-only issues.

| Page / Journey | Outcome | Notes |
| --- | --- | --- |
| Homepage (/) | ✅ Pass | Landing page renders; CTAs present; no spinner |
| Login (/login) | ✅ Pass | Both tabs work; correct role-based redirect |
| Teacher Dashboard (/teacher) | ✅ Pass | All 6 tabs functional; empty states correct |
| Pupil Dashboard (/dashboard) | ✅ Pass | XP, level, streak, welcome modal all present |
| Formula Practice (/practice) | ⚠️ Partial | Page loads correctly; drag-and-drop cannot be automated |
| Portfolio (/portfolio) | ✅ Pass | Empty state renders correctly |
| Settings (/settings) | ✅ Pass | All accessibility controls present |
| School Admin (/admin) | ✅ Pass | All 5 tabs functional |
| Parent View (/parent) | ✅ Pass | Correct empty state for unlinked account |
| Onboarding (/onboarding) | ✅ Pass | 3-step wizard renders |
| Paragraph Builder | ➖ Not tested | Locked — test pupil at L1 |
| Writing Studio | ➖ Not tested | Requires teacher assignment |

# 4. Bug Register & Root Cause Analysis

The following bugs are outstanding across the unit test failure and the E2E report. They are ranked by product impact.

| ID | Severity | Description | Component | Recommended Fix |
| --- | --- | --- | --- | --- |
| BUG-005 | CRITICAL | checkParagraphMasteryUnlock() returns false at L4 when gatePassed=false — Paragraph Builder never auto-unlocks under Phase A model | progressionEngine.ts | Remove Criterion B (gatePassed) and Criterion C (levelsMasteredCount >= 2) from the function. Unlock at level >= 4 only. Update test to document the decision. |
| BUG-002 | HIGH | New pupils have no pupil_progress row — FormulaPage throws "Could not load your formula" immediately after account creation | DB / useFormulaLevel.ts | Add Postgres trigger on INSERT INTO profiles (where role = pupil) to auto-create a pupil_progress row with current_formula_level = 1, total_xp = 0. Alternatively, handle the missing row in useFormulaLevel and create it on first visit. |
| BUG-001 | MEDIUM | Cold-start hard-navigate to pupil sub-pages (/practice, /paragraph, /studio) redirects to /dashboard after 5s auth timeout | App.tsx / AuthInitialiser | Persist the last-known profile to localStorage on successful fetch. On cold start, read the cached profile immediately so ProtectedRoute renders the page, then refresh from DB in the background (stale-while-revalidate). |
| BUG-003 | LOW | SQL-seeded auth.users rows with NULL token columns fail GoTrue login with HTTP 500 | supabase/seed.sql (dev only) | Always set confirmation_token, recovery_token, email_change_token_new to empty string (’’) rather than NULL when seeding test users via SQL. Fixed in seed.sql this session but should be added to developer docs. |
| BUG-004 | LOW | Sign-up email validation rejects test domains (@testschool.edu, @testschool.com) | Supabase Auth config (dev/test) | These domains appear on Supabase’s blocklist. Use .sch.uk or real school domains for integration testing. Not a product bug — document in the test guide. |

## Drag-and-drop test coverage gap

The @dnd-kit library requires a genuine pointer device (real or Playwright-simulated mouse events) to activate its drag sensor. Automated browser testing using simulated events cannot exercise the tile-placement workflow. This is not a bug but a test infrastructure gap. Two mitigations are recommended: (1) add a keyboard-accessible "Quick fill" button to FormulaBuilder that places tiles into slots without drag-and-drop, satisfying both accessibility (WCAG 2.1) and testability requirements; (2) add Playwright tests that use the mouse move/down/up sequence, which @dnd-kit's pointer sensor can detect.

# 5. Pedagogical Alignment — Classroom Practice vs App Implementation

This section uses the classroom example document submitted by Michael to assess whether the app faithfully captures the WriFe method. The verdict is that the app has implemented a structurally different model — not a refinement of the classroom practice, but a parallel approach that diverges on almost every foundational point. The gaps are documented in full below so that each one can be addressed in a planned sprint.

## 5.1 The classroom model — what the document shows

The class example (subject: Ben) demonstrates a nine-step progression from simple sentence through to paragraph composition. The full sequence is reproduced below exactly as taught:

| Step | Formula pattern | Example sentence |
| --- | --- | --- |
| 1 | subject + verb + prep + det + object | "Ben is on a pavement." |
| 2 | + adj (before object) | "Ben is on a street pavement." |
| 3 | + adv (in verb phrase); verb goes continuous | "Ben is walking quickly on a street pavement." |
| 4 | + det + adj (expanded noun phrase wrapping subject) | "The smart Ben is walking quickly on a street pavement." |
| 5 | + fronted adverbial | "At the moment, the smart Ben is walking quickly on a street pavement." |
| 6 | Main clause + comma + conjunction + main clause (compound) | Two independent clauses joined with and / but / so. |
| 7 | Independent clause + conjunction + dependent clause (complex) | Subordinating conjunction mid-sentence. |
| 8 | Conjunction + subordinate clause + comma + independent clause | Subordinating conjunction at front (fronted subordinate). |
| 9 | Paragraph composition — one sentence becomes the topic sentence | LSC scaffold: topic sentence + supporting sentences + closing sentence. |

Several principles are baked into this sequence that are not obvious from the formula patterns alone:

- The subject is always a proper noun or named person ("Ben", "Sam") — concrete, personal, and immediately meaningful to pupils. It is not a class of things ("fish", "storm").

- The base formula already contains five elements including a preposition and an object. This is not a "simple" starting point — it produces a real, contextualised sentence ("Ben is on a pavement") from the very first session.

- Step 2 adds an adjective to the object, not to the subject. The question being answered is "what kind of pavement?" — teaching pupils that adjectives describe nouns wherever they appear, not only before the main subject.

- Step 3 introduces the adverb inside the verb phrase and simultaneously moves the verb to the continuous form ("is walking"). This teaches the progressive aspect ("is + -ing") alongside the adverb, showing how verb form and manner relate.

- Step 4 wraps the subject in an expanded noun phrase ("The smart Ben") — teaching that the subject itself can carry description. This is a significant conceptual move: the subject is no longer a bare proper noun.

- Step 5 prepends a fronted adverbial ("At the moment, …"), introducing the comma that follows a fronted element — a direct NC writing target at KS2.

- Steps 6–8 build compound and complex sentences using the fully extended Step 5 sentence as the base clause. Pupils do not start compound sentences from scratch; they extend their existing sentence.

- Step 9 maps directly to the Paragraph Builder (LSC scaffold). The topic sentence is one of the sentences from Steps 1–8.

- Throughout all steps, the subject ("Ben") remains constant within a session. Subjects change between sessions — pupils write with a new named subject the next day.

## 5.2 How the app currently compares — gap analysis

The table below compares each dimension of the classroom model against what the code actually implements.

| Dimension | Classroom model | App implementation | Status |
| --- | --- | --- | --- |
| Base formula (Step 1) | subject + verb + prep + det + object (5 elements) | noun + verb (2 elements) | ❌ |
| Subject type | Proper noun / named person ("Ben", "Sam") | User-chosen common noun ("fish", "storm", "dragon") | ❌ |
| First element added (Step 2) | Adjective qualifying the object | Determiner before subject noun | ❌ |
| Second element added (Step 3) | Adverb in verb phrase; verb goes continuous | Adjective before subject noun | ❌ |
| Continuous tense ("is walking") | Taught at Step 3 alongside adverb | Not modelled anywhere in formulas | ❌ |
| Expanded noun phrase for subject (Step 4) | det + adj wrapping the proper noun subject | Not present as a distinct step | ❌ |
| Fronted adverbial (Step 5) | Comma-separated adverbial phrase at sentence start | Partial: prep fronting at L8/L10 only; no comma, no phrase-level adverbial | ⚠️ |
| Compound sentences (Step 6) | Introduced immediately after Step 5 simple sentence | Appears at L17 / L27 — much later in the sequence | ⚠️ |
| Complex sentences (Steps 7–8) | Fronted subordinate clause pattern explicitly taught | Some conjunction patterns at L24–L30 but not fronted subordinate form | ⚠️ |
| Paragraph composition (Step 9) | One of the chain sentences becomes the LSC topic sentence | Paragraph Builder exists (LSC scaffold) but not wired to chain sentences | ⚠️ |
| Subject threading within session | Same subject used across all steps in one session | Same subject threaded through chain rows (UI prompt only — not validated) | ⚠️ |
| Subject changes between sessions | New named subject each day | New subject each session (SubjectPicker) | ✅ |
| Word banks vocabulary | Everyday concrete nouns (pavement, school, street) | Mythic/abstract nouns (glacier, volcano, dragon, storm) | ❌ |
| Story context question | "Is this beginning, middle, or end?" asked before writing | Not present in any UI screen | ❌ |
| Growing sentence display | Class board shows each step as a visual extension of the last | SessionComplete shows accepted sentences but without diff highlights | ❌ |

## 5.3 Root-cause analysis — why the gaps exist

### The formula starting point is wrong

The most consequential gap is the base formula. The classroom model opens with five elements because a grammatically complete, contextualised sentence — "Ben is on a pavement" — is more pedagogically useful as a foundation than "Dogs swim." A sentence with a preposition and object immediately places the action in the world. It gives pupils somewhere to add the adjective (Step 2: "a street pavement") in a way that feels meaningful rather than abstract. The app's L1 pattern of noun + verb produces a sentence that has nowhere natural to go next without first introducing a determiner — which is why the app's progression immediately feels out of order.

### The subject type matters

Using a proper noun ("Ben") rather than a common noun ("fish") is not a cosmetic choice. Proper nouns require no determiner in subject position, which means the determiner can be introduced later — and more meaningfully — when it wraps the subject as an expanded noun phrase ("The smart Ben") at Step 4. Common nouns like "fish" or "storm" need a determiner almost immediately if the sentence is to sound natural, which forces the app to introduce determiners at L2 before pupils understand what role they play.

### WordClass enum has no auxiliary verb or object role

The app's WordClass enum contains eight types: DETERMINER, ADJECTIVE, NOUN, VERB, ADVERB, PREPOSITION, PRONOUN, CONJUNCTION. There is no AUXILIARY_VERB to represent the "is" in "is walking", no way to distinguish the subject NOUN from the object NOUN in the same sentence, and no FRONTED_ADVERBIAL as a compound element type. This means the validator cannot currently enforce the Step 3 continuous structure or correctly identify when a noun is acting as the object rather than the subject.

### Subject enforcement is missing from the validator

validateChainSentence() uses the subject noun to improve POS-tagging accuracy but does not check that the noun actually appears in the accepted sentence. A pupil who chose "Ben" as their subject can write "The ancient storm roared bravely" and it will be marked correct if the word class pattern matches. The chain's defining pedagogical feature — the same subject evolving across all steps — is a UI prompt only, not a validation rule.

### Word banks use the wrong register

The L1 word bank contains: cat, dog, bird, fish, tree, sun, moon, star, house, book. The L2 bank contains: dragon, tiger, owl, dolphin, bear, leopard, eagle, wolf. These are either too abstract (celestial objects, mythic creatures) or too concrete-but-static (household objects) for the classroom model, which uses active, person-centred subjects in everyday settings. A pupil writing "Ben is on a pavement" needs a word bank that contains pavements, streets, schools, parks and playgrounds — not glaciers and volcanoes.

## 5.4 What one-to-one alignment would require

Achieving full alignment with the classroom model involves changes at four layers of the stack:

### Layer 1 — Formula definitions (formulaDefinitions.ts)

Rewrite the L1–L9 definitions to match the nine classroom steps exactly. L1 becomes "subject + verb + prep + det + object" with "Ben is on a pavement." as the model sentence. Each subsequent step adds one element as documented. The current L1 (noun + verb) can be retained as a pre-foundation warm-up level for the very earliest learners but should not be the main entry point.

### Layer 2 — WordClass enum and validator (types/index.ts + validateChainSentence.ts)

Add AUXILIARY_VERB to the WordClass enum to represent modal and helping verbs ("is", "will", "has"). Add a SUBJECT and OBJECT role distinction — either as separate types or as metadata on existing NOUN tokens. Enforce subject noun presence as a hard validation rule. Update parseSentence() to recognise "is [verb]-ing" as a continuous tense pattern.

### Layer 3 — SubjectPicker and word banks

Replace the free-text common-noun input with a SubjectPicker that defaults to a named person or character ("Ben", "Sam", "Mia", or the pupil's own name). The teacher's weekly theme should supply contextually appropriate object nouns (pavements, school, park) rather than the current abstract/mythic vocabulary. Word bank content at L1–L5 should be rewritten to use everyday concrete settings.

### Layer 4 — Chain UI (ChainRow, SessionComplete)

After each row is accepted, display the new element added as a coloured badge ("+ADV", "+DET+ADJ" etc.) so pupils can see the one-element growth rule in action. In SessionComplete, stack all accepted sentences with the new words highlighted in the word-class colour — recreating the visual experience of the classroom board where the growing sentence is visible to every pupil simultaneously. Add the story-context prompt ("Is this the beginning, middle, or end of a story?") before the chain starts, so pupils approach composition with narrative intent from the first level.

# 6. Google Play Store Direct Sign-Up Strategy

WriFe PWP Studio is a Progressive Web App (PWA) built with Vite + VitePWA + Workbox, and it already has a valid Web App Manifest. This is the foundation required for publishing to Google Play through a mechanism called a Trusted Web Activity (TWA). A TWA wraps a PWA in a thin Android shell that Google accepts as a native Play Store app.

## 5.1 What users want

The goal is that a parent can open the Google Play Store, search “WriFe”, install the app, tap it from their home screen, and their child can sign in or create an account — exactly as they would with any other school app. No browser navigation, no typing URLs.

For school-purchased subscriptions this is straightforward (the school admin sets up the teacher, who adds pupils). For the direct parent/pupil route, the app needs a self-service sign-up flow that creates a home account with a parent profile and an associated child profile — without requiring a school to be involved.

## 5.2 Technical approach — Trusted Web Activity

- A TWA is an Android Activity that displays a website in Chrome’s full-screen rendering engine. Because it uses the same Chrome engine the user already has installed, the PWA receives exactly the same experience as the installed web version.

- Google Play requires the app to pass a Digital Asset Links verification: a JSON file hosted at https://pwp-studio.wrife.co.uk/.well-known/assetlinks.json must list the signing certificate fingerprint of the Android app package. Chrome checks this before granting the TWA the “trusted” status that hides the browser UI.

- The PWA manifest in vite.config.ts is already configured with name, short_name, description, theme_color, background_color, display: standalone, and icons. The icons currently point to mascot_std_1.png which is only 192×192. Google Play requires at least a 512×512 icon and a 1024×500 Feature Graphic for the store listing.

## 5.3 Step-by-step implementation plan

- Design — create a 512×512 app icon (transparent background, no notch), a 1024×500 feature graphic, and 2–4 phone screenshots of the app in use. All must meet Google Play’s content and branding policies.: Prepare store-quality assets

- Development — add a 512×512 maskable icon to /public/icons/ and reference it in the VitePWA manifest config. Verify the manifest is valid with Lighthouse (score must be 100% for installability).: Update the PWA manifest

- Development — Google’s Bubblewrap CLI (npm install -g @bubblewrap/cli) scaffolds an Android project from the manifest URL. Run: bubblewrap init --manifest https://pwp-studio.wrife.co.uk/manifest.webmanifest. Bubblewrap generates a Gradle project. Build the signed APK/AAB with bubblewrap build.: Build the TWA with Bubblewrap

- Development — Bubblewrap creates a keystore on first build. Store it securely (it cannot be lost — Google Play ties the app identity to this key). Extract the SHA-256 fingerprint with keytool.: Generate the signing keystore

- DevOps — create /public/.well-known/assetlinks.json in the wrifeapp repo. Contents: [{"relation":["delegate_permission/common.handle_all_urls"],"target":{"namespace":"android_app","package_name":"co.uk.wrife.pwpstudio","sha256_cert_fingerprints":["AA:BB:..."]}}]. Verify at https://digitalassetlinks.googleapis.com/v1/statements:list?source.web.site=https://pwp-studio.wrife.co.uk&relation=delegate_permission/common.handle_all_urls.: Publish the Digital Asset Links file

- Business — a one-time $25 USD registration fee. Register at play.google.com/console. Add a payment profile and accept the Distribution Agreement.: Create the Google Play developer account

- Business — upload the signed AAB, complete the store listing (description, screenshots, content rating — Education / E for Everyone), set a price (free, with in-app subscription), and submit for review. Initial review typically takes 3–5 business days.: Submit for review

- Development — this is separate from the TWA work but is the prerequisite for the “direct sign-up” goal. See Section 5.4.: Build the parent/child self-service sign-up flow

## 5.4 Parent — child self-service sign-up flow

Currently, parent and child accounts are created by a school admin or teacher. For the Play Store route, parents must be able to create their own home account. The flow should work as follows:

- Parent opens the WriFe app (or visits pwp-studio.wrife.co.uk/home-signup).

- Parent enters their email address and chooses a password. Role is set to parent automatically. A confirmation email is sent.

- After confirming, parent is prompted to add a child: name, year group, and a chosen display name (no real name stored). The system creates a profiles row (role = pupil) linked to the parent via parent_pupil table. A 6-digit home PIN is generated for the child.

- Parent sees the child’s PIN and is shown how to hand the device to the child and enter the PIN on the Pupil login tab.

- Child lands on their dashboard at L1 with XP = 0. The membership_tier is set to free. The parent can upgrade via the Pricing/Stripe flow.

The create-child-profile Edge Function was built and deployed in Session 16. The parent-facing UI for this flow — specifically the self-service sign-up page accessible without a teacher invitation — is the missing piece.

## 5.5 Apple App Store (future)

A PWA-to-App Store path also exists for iOS via WKWebView wrappers (e.g. Median.co / AppPresser) or through the emerging iOS PWA install flow. This is lower priority than Android because iOS already supports Add to Home Screen for PWAs. However, for full App Store presence, a similar approach to the TWA — wrapping the PWA in a WKWebView shell published to the iOS App Store — would be used. This should be planned for Phase 2 of the app market rollout.

# 7. Consolidated Action Plan

The following actions are sequenced by priority. Items in Immediate should be resolved before any further feature work proceeds, as they affect all new pupils on the live platform.

## Immediate — resolve within 1–2 sessions

| # | Action | Detail | Owner | Timeline |
| --- | --- | --- | --- | --- |
| A1 | Fix BUG-005: Paragraph Builder unlock | In progressionEngine.ts, remove Criterion B (gatePassed) and Criterion C (levelsMasteredCount) from checkParagraphMasteryUnlock(). Level >= 4 is the only condition. Update the test to reflect the Phase A design decision. | Dev | 1 session |
| A2 | Fix BUG-002: pupil_progress auto-creation | Add a Postgres AFTER INSERT trigger on the profiles table (for role = pupil) that inserts a pupil_progress row with default values. Alternatively, handle the missing row in useFormulaLevel.ts on first visit. | Dev + DB | 1 session |
| A3 | Fix BUG-001: cold-start auth redirect | Cache the last successfully fetched profile object in localStorage under wf_cached_profile. On app init, seed the auth store from this cache immediately, then refresh from Supabase in the background. Clear cache on sign-out. | Dev | 1 session |

## Short-term — within 3–5 sessions

| # | Action | Detail | Owner | Timeline |
| --- | --- | --- | --- | --- |
| B1 | Reorder L1–L21 formula definitions | In formulaDefinitions.ts, resequence L1–L6 so adverb is introduced at L2, determiner at L3, adjective at L4. Audit L5–L21 to eliminate repetition: each level must add a genuinely new grammatical element. Update example sentences to use consistent subjects (e.g. “fish” → “the fish” → “the silver fish”). | Dev (Michael leads) | 1 session |
| B2 | Enforce subject noun in validateChainSentence() | After parseSentence() runs, check that at least one token matches the session subjectNoun (exact, singular, or plural). If not, return accepted: false with message “Your sentence should be about [subject] — make sure you use that word.” This makes subject threading a hard rule, not a soft suggestion. | Dev | 0.5 sessions |
| B3 | Add new-element diff badge to ChainRow | Compute the diff between adjacent formula patterns in getChainForLevel(). For each row beyond L1, display a small coloured badge (“+ ADV”, “+ DET”, etc.) between rows showing what element was added. Reinforces the one-element-per-level learning intention. | Dev | 1 session |
| B4 | Growing sentence view in SessionComplete | Update the SessionComplete screen to stack accepted sentences from L1 to current level with the newly-added word(s) highlighted in the WriFe colour for that word class. This gives pupils the visual payoff of seeing their base sentence grow. | Dev | 1 session |
| B5 | E2E test coverage: drag-and-drop | Add keyboard-accessible “Quick fill” action to FormulaBuilder for testing (and accessibility). Write Playwright tests using real pointer event sequences. | Dev / QA | 2 sessions |
| B6 | Parent/child self-service sign-up page | Build /home-signup page that allows a parent to register independently, add a child, and receive a PIN. Wire to the existing create-child-profile Edge Function. | Dev | 2 sessions |

## Medium-term — Google Play Store launch

| # | Action | Detail | Owner | Timeline |
| --- | --- | --- | --- | --- |
| C1 | Upgrade app icons for Play Store | Commission or create a 512×512 maskable app icon and a 1024×500 feature graphic. Add to /public/icons/ and update the VitePWA manifest config. Run Lighthouse to confirm installability score = 100%. | Design + Dev | 1 session |
| C2 | Build and sign the TWA with Bubblewrap | Install Bubblewrap CLI, run bubblewrap init against the live manifest URL, build the signed AAB. Store the keystore securely (not in the repo). | Dev | 1 session |
| C3 | Publish Digital Asset Links | Create /public/.well-known/assetlinks.json with the TWA signing certificate SHA-256. Deploy and verify using the Google Digital Asset Links validation tool. | Dev + DevOps | 0.5 sessions |
| C4 | Google Play developer account & store listing | Register at play.google.com/console ($25 one-time fee). Complete the store listing: description, screenshots, content rating (Education / Everyone), pricing (free with IAP). | Michael | 1–2 hours |
| C5 | Submit for Play Store review | Upload the signed AAB. Complete Data Safety form (no personal data sold; parental consent for under-13s). Submit for review. Typical turnaround: 3–5 business days. | Michael | 1 session |

## Ongoing

| # | Action | Detail | Owner | Timeline |
| --- | --- | --- | --- | --- |
| D1 | Phase B progression modes | Add Fill, Correct, and Create session modes per level so 3 sessions at any level feel varied rather than repetitive. Addresses the core engagement risk of the Phase A no-gate model. | Dev | Sprint 2 |
| D2 | Quota enforcement Edge Function | Write the server-side logic that checks a school’s subscription tier against its current pupil and teacher counts before allowing new enrolments. Prevents over-subscription. | Dev | Sprint 2 |
| D3 | Automated Playwright E2E suite | Implement the full 60-ticket test checklist as automated Playwright tests. Run in CI on every push to main so regressions are caught before deployment. | Dev / QA | Sprint 3 |
| D4 | Apple App Store wrapper (iOS) | Once Android is live, evaluate WKWebView-based wrappers (e.g. Median.co) for an iOS App Store submission. Lower priority because iOS supports PWA home screen install natively. | Dev | Sprint 4 |

WriFe — Built for UK schools  •  pwp-studio.wrife.co.uk  •  May 2026